PROJECT CHARTER

Enterprise Aviation Data Platform (EADP)

# 1. Project Overview

ABC Airways Ltd. operates more than 500 daily domestic and international flights and generates large volumes of data across independent airline systems. The project will design and implement an enterprise aviation data platform that brings heterogeneous operational and passenger data into a governed, analytics-ready environment.

# 2. Business Problem

The airline's operational information is distributed across independent systems such as flight operations, passenger reservations, airport operations, baggage, maintenance, crew scheduling, ticketing, CRM, flight delay reporting and aircraft IoT monitoring. This separation makes enterprise-wide operational monitoring, passenger analytics, maintenance planning and executive reporting difficult.

# 3. Project Objective

Collect airline operational data from multiple heterogeneous enterprise systems.

Clean, validate and standardize passenger, flight and maintenance data.

Store curated datasets in an enterprise PostgreSQL data warehouse.

Maintain metadata, audit information and end-to-end data lineage.

Support airline operations, passenger analytics, maintenance planning and executive reporting.

Use Git and GitHub for collaborative version control and project traceability.

Produce enterprise-standard technical documentation and sprint deliverables.

# 4. Current Scope

## 4.1 Sprint 0 — Project Initiation & Architecture

Business problem and stakeholder analysis

Business Requirement Document (BRD)

High-level Solution Architecture

Project Charter

Product Backlog and Sprint 0 Backlog

GitHub repository and enterprise repository structure

## 4.2 Sprint 1 — Data Discovery & Ingestion

Source-system analysis and Source Inventory

Data Dictionary

Pentaho ingestion transformations for the available source formats

PostgreSQL staging/raw landing zone

Logging and exception-handling approach

Git commits for successful ingestion work

# 5. Project Boundaries

The current academic assignment scope is limited to Sprint 0 and Sprint 1 execution. Later activities described in the capstone roadmap, such as full data profiling, warehouse implementation, lineage implementation and executive Power BI dashboards, are treated as planned/future backlog work unless the faculty expands the scope.

# 6. Stakeholders

| Stakeholder | Primary Interest / Need |
| --- | --- |
| Flight Operations Team | Flight performance, punctuality and delay visibility |
| Airport Operations Team | Airport activity, facility and operational information |
| Customer Service Team | Passenger issues, feedback and service performance |
| Maintenance Team | Aircraft maintenance planning and aircraft condition information |
| Commercial Team | Booking, ticketing, passenger and revenue-related insights |
| Executive Management | Enterprise operational and financial reporting |
| Project Team | Data engineering, documentation, version control and delivery |

# 7. Technology Stack

| Category | Technology | Purpose |
| --- | --- | --- |
| ETL | Pentaho Data Integration (Spoon) | Data ingestion and transformation |
| Database | PostgreSQL | Staging and enterprise warehouse storage |
| Programming | Python / Pandas | Data profiling and quality analysis |
| Version Control | Git / GitHub | Collaborative development and history |
| Reporting | Power BI | Analytics and reporting |
| Documentation | Markdown / MS Word | Technical and project documentation |
| Methodology | Agile Scrum | Sprint-based project execution |

# 8. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Heterogeneous formats | High | Use source-specific Pentaho transformations and standard staging conventions. |
| Data quality issues | High | Profile, validate and document quality issues before downstream use. |
| Large datasets | Medium/High | Use efficient ingestion, database loading and controlled test samples. |
| Schema mismatch across sources | High | Maintain a data dictionary and source-to-target mapping. |
| Team integration conflicts | Medium | Use Git branches/commits and a shared repository structure. |
| ETL failures | Medium | Implement logging, validation and exception-handling steps. |

# 9. Success Criteria

All Sprint 0 deliverables are documented and mutually consistent.

All 10 selected datasets are mapped to the intended airline source systems.

Source formats and structures are documented.

Sprint 1 ingestion pipelines are designed/implemented using Pentaho as required.

Raw/staging data can be loaded into PostgreSQL.

GitHub contains traceable project artifacts and commits.

# 10. Approval

Project Sponsor / Faculty: ____________________    Date: __________
Team Representative: _________________________    Date: __________